## Slide 1: Agile
http://www.flickr.com/photos/tropicaliving/3672347622/sizes/o/

## Slide 2: A catalog of some processes
Waterfall
  Traditional
  With prototyping
Spiral
Agile
  Dynamic Systems Development Method (DSDM)
  Scrum
  Crystal
  eXtreme Programming (XP)

## Slide 3: Contrasting these kinds of processes
 | Waterfall | Spiral | Agile
Emphasizes: | Simplicity Traceability | -Risk management -Exploring alternatives | -Flexibility -Immediacy
Weakness: | Requirement/design mistakes can be costly | Exploring alternatives can be costly | Continual rework can be costly
Style: | -Highly controlled -High ceremony | -Moderately controlled -Moderate ceremony | -Rapid & organic -Low ceremony
Some definitions
“traceability”: relationships between requirements and system elements are documented
“immediacy”: getting some sort of working system to the customer as fast as possible
“rework”: redesigning the architecture and/or refactoring the program code
“controlled”: conformance to process is highly valued, even if it slows a project down
“ceremony”: how much analysis, documentation, and planning is involved

## Slide 4: Choosing a process
Waterfall is often a good choice for small systems whose requirements can be fully understood before any design or coding.
Spiral is often a good choice for larger systems with vague requirements and many alternatives for designing and coding.
Agile is often a good choice for systems where you can rapidly create something small but useful, and then expand from there.

## Slide 5: So far in HWs
You have done waterfall more or less
Now we restart
  HW5, 6, 7 are going to be agile

## Slide 6: Agile manifesto
Individuals and interactions over processes and tools
Working software over comprehensive documentation
Customer collaboration over contract negotiation
Responding to change over following a plan
Notes: Individuals and interactions: self-organization and motivation are important, as are interactions like co-location and pair programming.
Working software: working software is more useful and welcome than just presenting documents to clients in meetings.
Customer collaboration: requirements cannot be fully collected at the beginning of the software development cycle, therefore continuous customer or stakeholder involvement is very important.
Responding to change: agile methods are focused on quick responses to change and continuous development.[12]

## Slide 7: Agile Principles
Customer satisfaction by early and continuous delivery of useful software
Welcome changing requirements, even in late development
Working software is delivered frequently (weeks rather than months)
Close, daily cooperation between business people and developers
Projects are built around motivated individuals, who should be trusted
Face-to-face conversation is the best form of communication (co-location)
Working software is the principal measure of progress
Sustainable development, able to maintain a constant pace
Continuous attention to technical excellence and good design
Simplicity—the art of maximizing the amount of work not done—is essential
Self-organizing teams
Regular adaptation to changing circumstance

## Slide 8: Agile kinds of processes
Spike
Customer provides “stories” (short requirement snippets)
System and acceptance tests
Evaluate & control risk
Prioritize stories and plan
Implement
Operation
(Agile processes are rarely this tidy in practice)
Write/run/modify unit tests
Sprints
Notes: http://www.scaledagileframework.com/spikes/
Spikes additional research on a story before it enters sprint: Technical spike: research technical approaches – build vs. buy. Functional Spike: build a prototype to get user input.
Sprints: Define, build, test: Typically a 2 week time box.

## Slide 9: Iterations
Purpose
  Iterative development gives you a few "oh drat"s instead of one big OMG at the end.
Timing
  Scrum: 4 weeks
  XP: 1-2 weeks
Grouping
  Iterations can be grouped into releases… not every iteration necessarily results in a new product release
Sub-dividing
  Each iteration has “micro-iterations” inside of it, where your team tries to complete some stories and communicates progress back to the customer, potentially refining the iteration’s goals.

## Slide 10: Looking at a specific agile process
XP
  This is what you’ll be using for the next few weeks

## Slide 11: Principles of XP
Communication – it is good to talk with customer and between developers
Simplicity – keep it simple and grow the system and models when required
Feedback – let users provide feedback early and often
Courage – speak the truth, with respect

## Slide 12: Practices of XP
Whole team
Metaphor
The planning game
Simple design
Small releases
Customer tests
Pair programming
Test-driven development
Design improvement
Collective code ownership
Continuous integration
Sustainable pace
Coding standards

## Slide 13: XP Practices: Role of customer
Whole team
  The customer is part of the team
Customer tests
  The customer participates in testing

## Slide 14: XP Practices: Role of realism
The planning game
  Be realistic about meeting customer needs
Small releases
  Meet customer needs in small increments
Sustainable pace
  No all-nighters, no superheroes

## Slide 15: XP Practices: Role of design
Simple design
  Simple models, simple architecture, simple code
Design improvement
  Refactor as needed
Metaphor
  Design around a coherent idea
Continuous integration
  Regularly check to see if the system is on track

## Slide 16: XP Practices: Role of teamwork
Pair programming
  All code is written with a “co-pilot”
Test-driven development
  Write tests first, then write code
Collective code ownership
  A big ego… one that includes the team!
Coding standards
  Pick a format, use it, and move on

## Slide 17: Agile kinds of processes
Spike
Customer provides “stories” (short requirement snippets)
System and acceptance tests
Evaluate & control risk
Prioritize stories and plan
Implement
Operation
(Agile processes are rarely this tidy in practice)
Write/run/modify unit tests
Collect user stories
Write unit tests
Write and refactor code
Customer tests system
Customer gets to use system
Divide stories into tasks
Do “spike” for unfamiliar tasks
Estimate effort of tasks/stories
Customer selects stories
Allocate work among team
Notes: http://www.scaledagileframework.com/spikes/
Spikes additional research on a story before it enters sprint: Technical spike: research technical approaches – build vs. buy. Functional Spike: build a prototype to get user input.
Sprints: Define, build, test: Typically a 2 week time box.

## Slide 18: Concerns about XP
Constant refactoring can be expensive
XP can degrade into a hacker’s paradise
Pair programming can take extra effort
Programmers don’t always specialize
Knowledge lives in heads, not on paper
XP is not very standardized

## Slide 19: Lessons from XP
Learn from…
  Customers (XP)
Design based on…
  Customer direction (XP)
Requirements should be…
  Succinct (XP)
Engineers must demonstrate…
  Courage (XP)

## Slide 20: What’s next for you?
HW4 (with old vision/project) due Sat
  Extra credit
Midterm is on 11/12
  Open book
  In class
  Will be an individual exam
  Counts for 25% of your grade
You will be assigned your new project/vision on Weekend
  You’ll use XP to design and implement (part of) your assigned vision statement
  HW5,6,7

## Slide 21: Lets practice parts of XP
Test driven development
Pair programming
One of you pretend to be a customer. I would like a web application where a user inputs three parameters and the system says what type of a triangle it is.
Generate 5 user story for the application
Write down at least 1 test for each user story